# Project Charter Template

| PROJECT NAME |  | PROJECT MANAGER | Team Name |
| --- | --- | --- | --- |
| Event Management System |  | Om Patel | Innovate X Solutions |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Manual or fragmented event management processes cause ticketing errors, delayed communications, payment reconciliation headaches, poor attendee experience, and missed networking opportunities. Organizers and attendees lack a single, integrated platform for registration, payments, venue navigation, session selection, and networking. |
| --- | --- |
| PURPOSE OF PROJECT | The purpose of this project is to design and deliver an integrated Event Management System (web + mobile) that centralizes ticketing, registration, payments, venue mapping, session selection assistance, advertising, and attendee networking to streamline event operations and improve attendee experience. |
| BUSINESS CASE | The Event Management System project aims to automate and integrate all major aspects of event organization—ticketing, registration, payment processing, advertising, and attendee networking—into a single digital platform. This will significantly reduce manual administrative tasks, minimize human errors, and streamline communication between organizers and participants. By enabling secure online payments and real-time ticketing, the system is expected to reduce operational costs by 20–25% and increase ticket-based revenue by approximately 30% due to greater accessibility and user engagement. The total project cost is estimated at $41,000, with projected annual benefits of $20,500, resulting in an ROI of nearly 50% per year and an estimated payback period of about 2 years. |
| GOALS / METRICS |  Launch an MVP within 12 weeks capable of handling 5,000 ticket purchases per event.  Achieve 95% successful payment transactions with <2% transaction disputes.  Improve registration completion rate by 25% compared to prior events.  Increase networking opt-in rate to 30% of attendees during first 6 months.  Track metrics: registration conversion rate, payment success rate, average time-to-register, ad CTR, session selection completion rate, NPS/user satisfaction. |
| EXPECTED DELIVERABLES |  Requirements and design documentation (functional & non-functional).  Web portal (organizer dashboard + attendee flow).  Mobile-responsive frontend or native mobile app integration plan.  Ticketing & registration module with reminder scheduler.  Payment processing integration (secure gateway + reconciliation).  Advertising module for sponsors (ad placement + analytics).  Interactive venue map & seat selection.  Session recommendation / “Help me select a session” feature (tags, interests, schedule conflict checking).  Attendee networking features (profile, messaging, meetups).  Test plans, QA reports, security assessment.  Deployment documentation, training guide, and final project report. |

PROJECT SCOPE

| WITHIN SCOPE |  Build ticketing, registration, and automated reminder system.  Integrate secure payment gateway and transaction reconciliation.  Implement advertising/sponsor module and analytics.  Create interactive venue maps with seat selection and accessibility info.  Session selection assistant and personalized suggestions.  Networking features (attendee profiles, one-to-one messaging, event chat/interest groups).  Web portal for organizers and responsive mobile UI for attendees. |
| --- | --- |
| OUTSIDE OF SCOPE |  Onsite/physical services (catering, photography, venue staffing).  Printing physical tickets or badges (digital tickets only).  Long-term hosting beyond initial 6 months (can provide recommendations).  Integrations with third-party ticketing providers unless explicitly contracted. |

TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Form Project Team / Preliminary Review / Scope | Oct 01,2025 | Oct 10, 2025 |
| Finalize Project Plan / Charter / Kick Off | Oct 11, 2025 | Oct 15, 2025 |
| Define Phase | Oct 16, 2025 | Oct 25, 2025 |
| Planning Phase | Oct 26, 2025 | Nov 15, 2025 |
| Executing Phase | Nov 16, 2025 | Dec 1, 2025 |
| Project Summary Report and Close Out | Dec 06, 2025 | Dec 10, 2025 |

RESOURCES

| PROJECT TEAM |  Project Manager (Om Patel): overall coordination, stakeholder communication, schedule.  Backend Developers (Parth Modi): payment integration, server APIs, data model.  Frontend Developers (Vijaykrishna Saini): UI, responsive pages, session selection flows.  UI/UX & Marketing (Ankit Asoodani): UX design, sponsor ad creatives, user onboarding.  QA & Testing (Ankit Asoodani): test plans, bug tracking, performance checks. |
| --- | --- |
| SUPPORT RESOURCES |  Secure Payment Gateway account (e.g., Stripe/PayPal or regionally preferred).  Cloud hosting (AWS/Azure/GCP or alternative).  Venue mapping API (Google Maps/Mapbox) or offline floor plan integration.  Email/SMS provider for reminders (e.g., SendGrid/Twilio).  Analytics & ad-tracking tools. |
| SPECIAL NEEDS |  Access to sponsor ad assets and branding.  Test payment accounts and merchant credentials.  Venue floor plans in CAD/PDF formats for mapping. |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE(USD) | QTY (Hrs / Units) | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor - Software Development | In-house (Developer) |  | 40/hr | 200 hrs. | $18,000.00 |
| Labor - UI/UX Design | In-house (Designer) |  | 35/hr | 150 hrs. | $8,000.00 |
| Labor - QA & Testing. | In-house (Tester) |  | 50/hr | 120 hrs. | $5,250.00 |
| Labor - Project Management | In-house (Project Manager) |  | - | 1 | $6,000.00 |
| Supplies - Cloud Hosting (12 months) | AWS Cloud / Azure. | - | 1 | $2,000.00 |
| Supplies - Domain & SSL (1 year) | GoDaddy / Namecheap. | - | 1 | $150.00 |
| Supplies - Software Tools & Licenses | Figma, JetBrains, Canva. | - | 1 | $1,000.00 |
| Miscellaneous / Training & Support | Marketing, Communication tools. | - | 1 | $600.00 |
|  |  |  | TOTAL COSTS |  | $41,000.00 |

| TYPE OF BENEFIT | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Specific Cost Savings | Automating registration, ticketing, and reminders saves approx. 200 staff hours per year at $20/hour |  |  |  | $4,000.00 |
| Enhanced Revenues | Increased ticket sales (400 additional tickets annually at $30 average) due to online accessibility and marketing tools |  |  |  | $12,000.00 |
| Higher Productivity (Soft) | Improved coordination among event teams and faster communication tools increase overall efficiency |  |  |  | $1,500.00 |
| Improved Compliance | Secure online payment integration and automated invoicing reduce accounting errors and chargebacks. | $1,000.00 |
| Better Decision Making | Access to analytics on attendee trends and ticket data helps optimize future events |  |  |  | $1,000.00 |
| Less Maintenance | Cloud-based hosting and automated updates reduce ongoing maintenance costs |  |  |  | $500.00 |
| Other Costs Avoided | Elimination of paper tickets and manual data entry reduces supply and printing costs. | $500.00 |
|  |  |  | TOTAL BENEFIT |  | $20,500.00 |

Financial Summary / Business Case

| Payback Period, NPV Analysis | Based on the estimated total project cost of $41,000 and projected annual benefits of $20,500, the payback period is approximately 2 years. After this point, the system is expected to generate consistent annual savings and additional revenue from improved event management efficiency and increased ticket sales. A simplified Net Present Value (NPV) analysis over a 3-year horizon, using a 10% discount rate, indicates a positive NPV, confirming that the project delivers long-term financial value. The investment is both cost-effective and strategically beneficial for future scalability, as additional features can be added without major infrastructure changes. |
| --- | --- |
| Non-financial Considerations | In addition to financial gains, the project provides several non-financial benefits that enhance organizational effectiveness and user experience: - Improved User Experience: Streamlined registration, ticketing, and communication improve attendee satisfaction. - Brand Enhancement: Establishes a modern, technology-driven image for the organization’s events. - Operational Efficiency: Reduces manual coordination, errors, and delays through automation. - Sustainability: Digital processes minimize paper usage and promote eco-friendly event management. - Data-Driven Insights: Access to real-time analytics supports better decision-making for future events. - Scalability: The platform’s modular design supports future expansion to larger or multi-location events. |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | Payment gateway failure or disputes — Mitigation: use reputable gateway, implement retry & reconciliation logic, maintain sandbox and test merchant accounts. Security vulnerabilities (data breach) — Mitigation: enforce TLS, store minimal sensitive data, use PCI-compliant gateway, conduct code and security reviews. Integration delays with venue maps / APIs — Mitigation: early API discovery and parallel work on offline floor plan import. Low initial adoption — Mitigation: onboarding emails, early-bird pricing, and sponsor promotion. Scope creep — Mitigation: freeze MVP features for launch; use change requests for new features. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | Limited budget, 12-week MVP schedule, dependency on third-party APIs. |  |  |  |  |  |
| ASSUMPTIONS | Attendees have internet-enabled devices; sponsors provide ad assets in required formats; organizers will provide venue floor plans and schedule data on time. |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |
| Parth Modi Om Patel Vijaykrishna Saini Ankit Asoodani |  | PROJECT TEAM |  |  |  | Oct 05,2025 |